# AWS First Cloud AI Journey – Project Plan

Project Name: ML-POWERED FRAUD DETECTION AND PAYMENT PROCESSING PLATFORM

Date: 08-12-2025

AWS First Cloud AI Journey – Project Plan

1. BACKGROUND AND MOTIVATION

1.1 Executive Summary

1.2 Project Success Criteria

1.3 Assumptions

2. SOLUTION ARCHITECTURE

2.1 Technical Architecture Diagram

2.2 Technical Plan

2.3 Project Plan

2.4 Security Considerations

3. ACTIVITIES AND DELIVERABLES

4. EXPECTED AWS COST BREAKDOWN BY SERVICES

5. TEAM

Partner Project Team

6. RESOURCES & COST ESTIMATES

7. ACCEPTANCE

## 1. BACKGROUND AND MOTIVATION

### 1.1 Executive Summary

The project is a hybrid cloud fraud detection and payment processing platform that combines secure On-premise infrastructure with AWS Machine Learning services. This architecture ensures data sovereignty and leverages existing legacy systems while utilizing cloud-native AI for real-time fraud prevention.

Key Highlights:

- Hybrid Cloud Architecture: Integrates On-premise payment backend servers with AWS via a secure Site-to-Site VPN, allowing seamless communication between legacy systems and modern cloud services.

- Advanced ML-Powered Fraud Detection: Utilizes AWS SageMaker with XGBoost and Autoencoder models to identify suspicious transactions in real-time without exposing sensitive core banking logic to the public internet.

- Real-time Data Streaming: Implements Kinesis Firehose to stream transaction logs from the on-premise system to an S3 Data Lake for analysis.

- Enterprise-Grade Security: Features a multi-layered security approach including AWS WAF for public APIs, VPC PrivateLink for internal secure communication, and Secrets Manager for credential rotation.

- Operational Visibility: Provides real-time dashboards via QuickSight for monitoring fraud patterns and system health.

### 1.2 Project Success Criteria

The success of the project is defined by the following quantitative and measurable objectives:

- Fraud Detection Latency: ML inference response time < 200ms for real-time transaction validation.

- Hybrid Connectivity Stability: Site-to-Site VPN uptime > 99.9% with automated failover handling.

- False Positive Reduction: Minimize false alarms using the Autoencoder model for anomaly detection.

- Security Compliance: Full encryption of data in transit (VPN tunnel) and at rest (S3/EBS), meeting PCI DSS standards.

- Scalability: AWS ML layer automatically scales to handle traffic spikes from the on-premise backend (up to 1M req/month).

### 1.3 Assumptions

- Region: us-east-1 (N. Virginia).

- Hybrid Setup: The core Payment Processing (Validator, Proposer, Worker, Executor) runs On-Premise. Only ML Inference and Analytics run on AWS.

- Connectivity: A stable internet connection exists at the Data Center to establish the Site-to-Site VPN.

- Traffic Profile: 10K API calls/month (Dev) scaling to 1M API calls/month (Prod).

- Hardware: On-premise servers are already provisioned and capable of running the modular payment software.

## 2. SOLUTION ARCHITECTURE

### 2.1 Technical Architecture Diagram

Overview:

The solution follows a Hybrid Cloud model, separating core transaction processing (On-premise) from intelligence & analytics (Cloud).

(1) Public User Flow (Public Access):

- Users access via Client Apps.

- Requests pass through CloudFront and AWS WAF to API Gateway.

(2) On-Premise Integration Flow (Core Business Logic):

- Payment Backend (On-Premise): The core modules (Validator, Proposer, Worker, Executor) execute the transaction logic.

- Secure Tunnel: Transaction data requiring fraud check is sent via Site-to-Site VPN to the AWS VPC.

- Private Entry: Traffic enters AWS via VPC PrivateLink, ensuring it never traverses the public internet unnecessarily.

(3) ML & Data Flow (AWS Layer):

- Inference: API Gateway triggers a Lambda function which calls SageMaker Endpoints (XGBoost/Autoencoder) and returns the fraud score to the On-premise backend.

- Streaming: Logs are pushed to Kinesis Firehose ➔ S3 Data Lake.

- Analytics: QuickSight visualizes data directly from S3.

(4) DevOps:

- GitLab CI/CD: Deploys Lambda code and ML Models updates using OIDC authentication.

### 2.2 Technical Plan

- Infrastructure: Use Terraform/CloudFormation to provision AWS resources (VPC, VPN Gateway, SageMaker, Lambda).

- Connectivity: Configure Customer Gateway on the on-premise firewall to establish the IPsec VPN tunnel.

- ML Ops: Train models on historical data and deploy as real-time endpoints.

### 2.3 Project Plan

- Timeline: 4 months.

- Methodology: Agile Scrum.

- Phases: Assessment -> Hybrid Network Setup (VPN) -> ML Model Development -> Integration Testing -> Go-live.

### 2.4 Security Considerations

- Network: All internal traffic between On-prem and Cloud is encrypted via IPsec VPN. PrivateLink is used to access AWS services privately.

- Access Control: IAM Roles for AWS services; strict Firewall rules at the On-premise edge.

- Data: S3 buckets encrypted with SSE-S3/KMS. Secrets Manager handles database credentials.

- Audit: CloudTrail logs all AWS API activities.

## 3. ACTIVITIES AND DELIVERABLES

| Project Phase | Activities | Deliverables/Milestones |
| --- | --- | --- |
| 1. Assessment & Network Design | - Analyze on-premise network configuration. - Design Hybrid Topology (VPN, Subnets). - Define IAM policies. | - Hybrid Network Architecture Diagram. - VPN Configuration Plan. - Security Requirement Spec. |
| 2. Base Infrastructure & Connectivity | - Provision AWS VPC, VGW, and PrivateLink. - Configure On-premise VPN termination. - Test connectivity (Ping/Telnet). | - Active Site-to-Site VPN connection. - Secured AWS Environment. - Infrastructure as Code scripts. |
| 3. ML Model Development | - Prepare datasets (sanitize/anonymize). - Train XGBoost & Autoencoder models. - Deploy SageMaker Endpoints. | - Trained Fraud Detection Models. - Real-time Inference API. - Accuracy Report. |
| 4. Integration & Backend | - Develop Lambda "Adapter" for On-prem requests. - Integrate On-premise modules with AWS API Gateway. - Setup Kinesis Firehose. | - End-to-End Transaction Flow (On-prem <-> Cloud). - Streaming Data Pipeline. - Integration Test Results. |
| 5. Frontend & Visualization | - Deploy Static Web Assets to S3/CloudFront. - Build QuickSight Dashboards on S3 data. | - Operational Dashboard. - Fraud Analytics Reports. |
| 6. Testing & Handover | - Load testing the VPN throughput. - Security penetration testing. - Documentation & Knowledge Transfer. | - Performance Test Report. - Operations Manual. - Final Source Code & Configs. |

## 4. EXPECTED AWS COST BREAKDOWN BY SERVICES

Total Estimated Cost (Production): ~$365.20 / month

| Service | Configuration | Monthly Cost (Est. Prod) | Notes |
| --- | --- | --- | --- |
| SageMaker Endpoint | XGBoost + Autoencoder (ml.m5.xlarge) | ~$150.00 | Real-time ML inference |
| Site-to-Site VPN | AWS Site-to-Site VPN connection | ~$36.00 | Core Hybrid Connectivity |
| API Gateway | REST API (1M requests) | ~$35.00 | Entry point for On-prem calls |
| AWS WAF | Web ACLs & Rules | ~$35.00 | Public facing security |
| CloudWatch | Logs & Metrics | ~$25.00 | System observability |
| Lambda | Compute for Inference Adapter | ~$20.00 | Serverless glue code |
| Kinesis Firehose | Ingestion stream | ~$18.00 | Data streaming to S3 |
| QuickSight | BI Author (1 User) | ~$18.00 | Reporting Dashboard |
| CloudFront | Data Transfer Out | ~$15.00 | Content Delivery |
| GitLab Runner | CI/CD Build minutes | ~$15.00 | Deployment automation |
| Data Transfer | VPN Data Transfer Out | ~$15.00 | Egress traffic over VPN |
| S3 | Storage (Data Lake) | ~$8.00 | Log storage |
| CloudTrail | Management events | ~$8.00 | Auditing |
| VPC PrivateLink | Interface Endpoints | ~$7.20 | Secure internal access |
| Secrets Manager | Secrets storage | ~$5.00 | Credential management |

## 5. TEAM

### Partner Project Team

| Name | Title | Role | Email / Contact Info | Implementation Responsibility |
| --- | --- | --- | --- | --- |
| Võ Minh Thuận | Lead | Project Lead | minthuan022666@gmail.com | ML Pipeline & Hybrid Architecture Designing the AWS side of the Hybrid Cloud, building ML training/inference pipelines, and VPN configuration. |
| Nguyễn Trần Minh Quang | Backend, Technical Supervisor | Technical Lead | quang1999_@outlook.com | On-premise Backend & Integration Deploying the Modular Payment Architecture on-premise, configuring the local gateway, and integrating with AWS APIs. |

## 6. RESOURCES & COST ESTIMATES

(Note: Detailed labor hours omitted. Focus on resource allocation.)

| Resource Role | Responsibility |
| --- | --- |
| Cloud Architect (Lead) | Responsible for AWS VPC design, VPN setup, SageMaker configuration, and overall security posture. |
| Backend/System Engineer | Responsible for On-premise server setup, modular payment software deployment, and network integration. |

## 7. ACCEPTANCE

Upon completion of each Phase listed in Section 3, the Partner will submit the associated Deliverables to the Customer.

Acceptance Criteria:

- Hybrid Connectivity: Validated 2-way communication between On-premise servers and AWS VPC via VPN.

- Fraud Detection Functionality: On-premise transactions are successfully scored by AWS SageMaker in real-time.

- Security Verification: Penetration test confirms no direct public access to On-premise resources or internal AWS endpoints.

- Operational Dashboard: QuickSight displays accurate transaction metrics derived from the streamed logs.